DEMOLITION CONTRACT

This Agreement (“Agreement”) between the Logan County Land Reutilization Corporation (“Owner”) and (“Contractor”) dated this ######, 2018.

WHEREAS, Contractor is licensed and certified in the State of Ohio, and Logan County to conduct demolition and related activities. All persons working on any demolition project on Contractor’s behalf are also licensed and certified in the State of Ohio, and Logan County to conduct demolition and related activities.

WHEREAS, Contractor proposes, and Owner hereby accepts Contractor’s proposal to perform the following “Work” and “Scope of Work” (as hereinafter defined) for the price quoted below.

SCOPE OF WORK, LOCATION AND PRICE

PROJECTED DATE(S):	After the issuance of a written Notice to Proceed by the OWNER (“Start Date”) and completion not to exceed fifty (50) days from the date of execution of the Notice to Proceed (“Completion Date”). Contractor will ensure that the sub-contracted asbestos remediation specialist will submit to OWNER, no fewer than fifteen (15) days prior to the Start Date, the original copy of the completed 10-day asbestos NESHAP notice. Failure to provide said notice to the OWNER will prevent OWNER from issuing a Notice to Proceed, but does not change the Completion Date.

BUILDING LOCATIONS:	The properties within the scope of this agreement are as follows:

| PARCEL | ADDRESS | STREET | JURISDICTION |
| --- | --- | --- | --- |
| 17-091-08-20-003-000 | 520 | ELM | BELLEFONTAINE |
| 17-091-16-15-006-000 | 525 | S MADRIVER | BELLEFONTAINE |
| 17-091-15-05-003-000 | 432 | CLARK AVE | BELLEFONTAINE |
| 26-117-06-13-010-000 | 111 | CHURCH ST | DEGRAFF |
| 26-117-06-06-008-000. | 228 | MIAMI ST | DEGRAFF |
| 40-025-00-00-017-000 | 6433 | SR 274 | RUSHCREEK TWP |

- Scope of Work shall consist of:

- Contractor will demolish and haul away the Building(s) to a legally pre-	approved site;

- Contractor shall demolish and haul away any and all required basement 	walls and basement columns to a legally pre-approved site; and further 	break the basement floor leaving a clean hole, unless otherwise directed by 	the OWNER.

c.) 	Contractor shall comply with any and all specifications and standards in 			any bid package or as otherwise attached hereto on any Exhibit, all of 				which are incorporated herein by reference.

d.)	To the extent the Contractor will provide hazardous material 					remediation, Contractor shall establish a contained work site as required 			by 29 C.F.R., Part 1926.58 at the Site. Contractor will remove all 				hazardous materials from (for each Building, describe: (i) description of 			hazardous materials; (ii) nature of abatement; and, (iii) Building 				location(s) of abatement):

Contractor will provide, if required, a negative pressure air filtration 			system during the hazardous materials activities; provide final 				clearance air sampling upon completion of hazardous materials 				abatement; provide Contractor and/or OWNER with a certificate 			of clearance as prescribed by law stating that the Building is free of all 			hazardous materials and legally suitable for demolition. Contractor will 			accomplish the disposal of all hazardous materials-accompanying debris to 		an EPA-approved landfill located at Frank Rd. Disposal Site, Columbus, Ohio,		with copies of all manifests, transit and trip receipts confirming chain of 			custody of all hazardous materials.

"Hazardous substance" or “hazardous materials” means, without limitation, any flammable explosives, radioactive materials, asbestos, urea formaldehyde foam insulation, polychlorinated biphenyls, petroleum and petroleum based products, methane, hazardous materials, hazardous wastes, hazardous or toxic substances or related materials, as defined in the Comprehensive Environmental Response, Compensation and Liability Act of 1980, as amended (42 U.S.C. Sections 9601, et seq.), the Hazardous Materials Transportation Act, as amended (49 U.S.C. Sections 1801, et  seq.), the Resource Conservation and Recovery Act, as amended (42 U.S.C. Sections 6901, et seq.), the Toxic Substances Control Act, as amended (15 U.S.C. Sections 2601, et seq.), or any other applicable Environmental Law.

Contractor ____will   X   will not perform asbestos/hazardous materials remediation services. If Contractor performs asbestos/hazardous materials remediation services, then Exhibit A attached hereto shall be made a part hereof.

All of the foregoing work described in Paragraph 1 and 2(a)-(d) and as prescribed in this Agreement and the Specifications attached hereto as Exhibit B shall be referred to herein as the “Scope of Work” or “Work.”

Contractor agrees to supply all labor, equipment and material for this Project.  All labor and material is guaranteed for a period of two years.

PRICE: 	The price for the demolition Scope of Work is:

A price quote for additional charges for excessive trash, waste, and debris removal previous to demolition will be provided by the Contractor to the Owner prior to removal. Owner may choose to accept Contractor’s price quote or decline and seek out another source of trash, waste, and/or debris removal. Fees for this service are considered over and above the total contract amount listed above.

As hazardous material abatement is to subcontracted by the Contractor, the Contractor must supply the Owner with a price rationale, including unit pricing, previous to any remediation work by said Subcontractor. The Contractor may subsequently invoice the Owner for remediation work done. Fees for this service are considered over and above the total contract amount listed above.

GENERAL PROVISIONS

Work includes all specifications and Scope of Work identified herein or developed in the field. Subject to a final inspection by OWNER, payment is to be made as follows: Ninety-Percent (90%) payment within thirty (30) days of substantial completion of Contractor’s work hereunder. A Ten-Percent (10%) retainage may be held for sixty days to ensure that backfill conditions are stable and grass is growing. Any progress payments or alternative payment methods, if any, are attached hereto and made a part hereof, and are only valid if executed in writing by both parties hereto.

In order to receive the Ninety-Percent (90%) payment, Contractor must submit Exhibit B-1 (90% Payment Request Form and Conditional Waiver of Mechanics’ Lien Rights) attached hereto filled-out in its entirety and submit all documents specifically referenced therein.

In order to receive the Ten-Percent (10%) retainage payment, Contractor must submit Exhibit B-2 (10% Retainage Payment Request Form and Final Waiver of Mechanics’ Lien Rights) attached hereto filled out in its entirety and submit all documents specifically referenced therein.

1.	Contractor represents and warrants that all agents, subcontractors and employees are fully licensed, certified or otherwise authorized to demolish structures, haul away and test debris (if necessary) and dispose of demolition materials to legally pre-approved sites, and to the extent this Agreement includes hazardous materials remediation, to move, abate and otherwise remediate hazardous materials, wastes and/or contaminants including asbestos.

2.	It is understood by Contractor that the above time schedules must strictly be adhered to. In the event that Contractor is not able to complete the Work in accordance herewith, and by the time required hereunder, Contractor shall be required to pay the sum of $100.00 per day as and for liquidated damages; which damages, though incapable of precise determination shall be imposed to account for any delay costs which may be imposed or asserted by any other Contractors or subcontractors, or any other person arising out of such delay.

3.	The price herein shall remain fixed.  No other charges, extras or additions shall be made or added to this Agreement unless first agreed to in writing by OWNER. Any work performed or extras outside the Scope of the Work herein without OWNER’s prior written approval shall be at Contractor’s sole cost and expense.

4.	Should any dispute or change in the Scope of Work be required during the Work, the inability to resolve such dispute shall not be a basis for stopping the Work. Contractor shall continue to perform all Work hereunder, to dispose of all contaminants in the Building and to do all things necessary in order to make the Building suitable for demolition as prescribed by law and this Agreement.

5.	In the event any governmental authority, the OWNER or any contractor developing the Site on OWNER’s behalf identifies unsatisfactory, defective, incomplete, or unworkmanlike work in the scope of Contractor’s services herein, Contractor will, upon notice from OWNER or such person, company or governmental unit immediately stop said work and immediately commence to comply with any such notice, and shall immediately correct any such problem at Contractor’s expense.

6.	Contractor represents and warrants that it possesses the necessary skill, knowledge, training and capacity to demolish structures in Logan County and, if this Agreement requires, to remove, abate and/or remediate hazardous materials and contaminants as defined under any City, State or Federal statute, regulation, rule or directive, and that it will perform its work timely and in a workmanlike manner or otherwise subcontract with a reputable contractor to do such work.

7. 	Contractor       shall/   X   shall not be required to secure and submit a Performance Bond.

8.	Contractor represents and warrants that it has fully inspected the Buildings, and that the Scope of Work as prescribed herein is based upon said actual on-site inspection by Contractor. Contractor also acknowledges that the Work is being done for the purpose of demolishing the Building, for the development or reutilization of the Site, and that the Contractor’s Work will be done in a professional and workmanlike manner.

9.	Contractor agrees that all Work will be done in conformity with all applicable laws of Logan County, State of Ohio and United States of America; that all demolition permits of any government-issuing authority will be secured, that property will at all times be maintained in a safe condition consistent with all applicable public safety laws, and that if required by this Agreement, all hazardous materials, wastes or contaminants as referred to herein will be disposed of properly in accordance with such laws and at a legally pre-approved site. In such case, Contractor will properly inspect the Site for hazardous materials, wastes or contaminants as referred to herein as required by law and shall remove and dispose of and transport same to pre-authorized sites. Contractor shall have the hazardous materials, substances or contaminants as referred to herein (or any materials suspected of same) tested and delivered to legally certified laboratories for testing and analysis. Contractor shall maintain and deliver to OWNER complete and accurate manifests and receipts accurately depicting the nature, amount and extent of all hazardous materials, substances or contaminants as referred to herein, the testing laboratories, and complete trip logs accurately showing the chain of custody of the hazardous materials as well as the receipts for pre-approved disposal sites.

10.	The intention of the parties is that the terms and provisions of this Agreement apply severally to the demolition of each individual address listed herein. This Agreement shall continue to apply to any Work completed at the date.

11.	Termination by the OWNER for Cause: The OWNER may terminate the Agreement upon the occurrence of any one of the following:

- Contractor’s refusal or failure to supply in sufficient number or with sufficient expertise properly skilled workers or proper materials after written notification by OWNER that the Contractor has refused or failed in supplying properly skilled workers or proper materials;

- Contractor’s refusal or failure to make payment to any subcontractor (Subcontractor) for materials or labor in accordance with the respective agreements between the Contractor and such Subcontractor;

- Contractor’s violation of any applicable law, statute, ordinance, code, rule, regulation, or lawful order of a public authority after prior written notice of the violation to Contractor; or

- a substantial breach of any provision of the Agreement by Contractor if such breach remains uncured after three (3) days prior written notice of the breach from the OWNER.

When any of the above reasons exist, the OWNER may, without prejudice to any other rights or remedies of the OWNER and after giving the Contractor and the Contractor's surety, if any, written notice, terminate employment of the Contractor effective on the date stated in the notice and may, subject to any prior rights of the surety:

- finish the Work by whatever reasonable method the OWNER may deem expedient. Upon written request of the Contractor, the OWNER shall furnish to the Contractor an accounting of the costs incurred by the OWNER in finishing the Work.

12.	Termination by the OWNER for Convenience: The OWNER may, at any time, terminate the contract for the OWNER’s convenience and without cause.  Upon receipt of written notice from the OWNER of such termination for the OWNER’s convenience the Contractor shall:

- cease operations as directed by OWNER in the notice;

- take actions necessary, or that the OWNER may direct, for the protection and preservation of the Work; and

- except for Work directed to be performed prior to the effective date of termination stated in the notice, terminate all existing subcontracts and purchase orders for Work and enter into no further subcontracts or purchase orders for Work.

In case of such termination for the OWNER’s convenience, the Contractor shall be entitled to receive payment for the Work performed, and costs incurred by reason of such termination, along with reasonable overhead and profit on the Work that has been substantially completed.

- Suspension by the OWNER for Convenience: The OWNER may, without cause, order the Contractor in writing to suspend, delay or interrupt the Work in whole or in part for such period of time as the OWNER may determine. The proposed completion time shall be adjusted for the time caused by suspension, delay or interruption.

- Contractor agrees that OWNER may inspect the Sites with or without prior notice at any time.

- Delegation of Performance Prohibited: Contractor shall not delegate or otherwise subcontract any performance of the Work under this Agreement to any person who is not an employee of the Contractor or to a subcontractor without the prior written consent of the OWNER. If the OWNER consents in writing to the delegation of or subcontract for the performance of demolition Work under a contractor’s agreement any delegation of or subcontract for the performance of Work under this Agreement is subject to the following conditions:

  - Contractor shall remain liable to the OWNER for the performance it delegated or otherwise subcontracted to a subcontractor or other person.

  - Contractor shall remain liable to the OWNER for the acts or omissions of any person or subcontractor and the subcontractor’s officers, agents, or employees performing delegated Work.

  - Contract shall deliver a copy of the duly executed subcontract to the OWNER within 10 business days from executing the subcontract.

  - Contractor and subcontractor shall agree in the subcontract that the OWNER has no duty to perform any performance owed by Contractor to subcontractor or any person under the subcontract including, but not limited to, payment under the subcontract.

Any delegation of performance of the Work under this Agreement, in whole or in part, without the prior written consent of the OWNER or without agreement to or satisfaction of the conditions set forth in this paragraph is void and may, in the sole discretion of the OWNER, result in the termination of this Agreement.

- Assignment of Rights Prohibited. Contractor shall not assign any of its rights under this Agreement, in whole or in part, without the prior written consent of the OWNER.  If the OWNER has not consented in writing to the assignment of any of Contractor’s rights under this Agreement any such assignment of rights is void and may, in the sole discretion of the OWNER, result in the termination of this Agreement.

INSURANCE AND INDEMNITY

INDEMNIFICATION

As used herein, “Contractor” includes all subcontractors and other parties under any oral or written agreement, purchase order or other instrument between Contractor and any subcontractor for or on behalf of the OWNER. Any party performing work for or on behalf of the OWNER regardless of whether such work is pursuant to a written instrument hereby agrees to incorporate the following terms, conditions and provisions  into all of its subcontracts.

The Work performed by the Contractor shall be at the risk of the Contractor exclusively.  To the fullest extent permitted by law, Contractor shall indemnify, defend (all Contractor’s sole expense) and hold harmless the OWNER and affiliated companies of OWNER, their partners, joint venturers, representatives, members, designees, officers, directors, shareholders, employees, agents successors, and assigns (“Indemnified Parties”), from and against any and all claims for bodily injury, death or damage to property, demands, damages, actions, causes of action, suits, losses, judgments, obligations and any liabilities, costs and expenses (including but not limited to investigative and repair costs, attorneys’ fees and costs, and consultants’ fees and costs) (“Claims”) which arise or are in any way connected with the Work performed, materials furnished, or services provided under this Agreement by Contractor or its agents.  These indemnity and defense obligations shall apply to any acts or omissions, negligent or willful misconduct or Contractor, its employees or agents, whether active or passive.

Contractor’s indemnification and defense obligations hereunder shall extend to Claims occurring after this Agreement is terminated as well as while it is in force, and shall continue until it is finally adjudicated that any and all actions against OWNER for such matters which are indemnified hereunder are fully and finally barred by applicable Laws.

# INSURANCE

Upon execution of this Agreement, and prior to the Contractor’s commencing any work or services with regard to the Work, the Contractor shall do the following in regard to insurance:

A. 	The Contractor shall not commence work under this Contract until he has obtained all the insurance required hereunder and such insurance has been approved by the Owner, nor shall the Contractor allow any Subcontractor to commence work on his subcontract until all similar insurance required of the Subcontractor has been so obtained and approved.  Approval of the insurance by the Owner shall not relieve or decrease the liability of the Contractor hereunder.

B. 	The Contractor shall file with the Owner all Certificate(s) of Insurance as are necessary to document the insurance coverage required hereunder, subject to the approval of the Owner and receipt of any additional forms/documentation requested, prior to final execution of the Agreement Contract and issuance of the Notice to Proceed.

C.  Worker’s Compensation

All contractors and subcontractors shall acquire and maintain, during the term of the Contract, Worker’s Compensation insurance in full compliance with the laws of the State of Ohio.

D.  Insurance Requirements

- Commercial General Liability insurance for a minimum of $1,000,000 per occurrence with an annual aggregate of $2,000,000, including coverage for subcontractors, if any are used.

- Umbrella or Excess Liability (over and above Commercial General Liability) with a limit of at least $2,000,000.

- Name the Logan County Land Reutilization Corporation and contracting department or office as an “Additional Insured” on all policies.

- Certificate Holder: Logan County Land Reutilization Corporation, is listed as certificate holder

E.  The Policies as listed above shall all contain all the following special provisions:

i.	“The Contractor agrees that thirty (30) days prior to cancellation or reduction of the insurance afforded by this policy with respect to the Contract involved, written notice will be mailed to the Logan County Land Reutilization Corporation.

ii.	The maintaining of such insurance as outlined herein shall in no way constitute a waiver of legal liability for damage to any adjoining buildings or their contents or the work and property of others on the site beyond the limits of insurance thus maintained.  The Contractor shall hold the Owner free and harmless from any injury and damage resulting from the negligent or faulty performance of the Contract by the Contractor or by his/her Subcontractors.

iii. 	Each contractor shall hold the Owner harmless from all payments for patents, either as royalty or otherwise, in the use of materials, methods, appliances, etc., that he may be in any way involved in or connected with any part of his work or the work of his Subcontractors.

iv. Prior to commencement of any work under Contract, the contractor shall furnish one (1) copy of Declaration of Insurance as evidence of coverage.

MISCELLANEOUS

- It is the intention of the parties that internal laws of the State of Ohio (irrespective of its choice of law principles) shall govern the validity of this Agreement.  Any action initiated by any party under this Agreement shall be brought only in the courts of proper jurisdiction located in Logan County, Ohio.

- If any provision of this Agreement, or the application thereof, shall for any reason and to any extent be invalid or unenforceable, the remainder of this Agreement and application of such provisions to other persons or circumstances shall be interpreted so as best to reasonably effect the intent of the parties hereto.  The parties further agree to replace any such invalid or unenforceable provisions of this Agreement with valid and enforceable provisions which will achieve, to the extent possible, the economic, business and other purposes of the invalid or unenforceable provisions.

- Anti-Kickback Clause: Contractor and Owner affirm and declare that they have not accepted nor given any money, fee, commission, credit, gift, gratuity, thing of value, or compensation of any kind provided, directly or indirectly, from any person for the purpose of improperly obtaining or rewarding favorable treatment in connection with this Agreement or in connection with a subcontract relating to this Agreement.

- Non-Collusion Clause: The undersigned affirms that Contractor has not prepared the winning bid resulting in this Agreement in collusion with any other bidder, and that the prices, terms or conditions of said bid have not been communicated by the undersigned, Contractor nor by any employee or agent of Contractor to any other person engaged in this type of business prior to the official opening of said bid.

- Contractor warrants that neither it, nor any of its subsidiaries, owners, principals, managers, sub-contractors or family members own any real property that is tax delinquent.

- Contractor certifies that neither it, nor any of its subsidiaries, owners, principals, managers, sub-contractors or family members have been cited for or committed any illegal dumping or burning of demolition materials within the past three years.

- Contractor certifies that it has adopted an Equal Employment Opportunity policy and it is in full compliance with applicable federal, state and local laws, rules and regulations in the area of non-discrimination in employment.

- Contractor certifies that it has enrolled in and has implemented an Ohio Bureau of Workman’s Compensation drug-free program, either Drug-Free Safety Program or has adopted and implemented a comparable program.

- Contractor certifies that it and its employees are knowledgeable of and understand Ohio Ethics and Conflict of Interest Laws

- Contractor agrees:

(1) that in the hiring of employees for the performance of work under this contract or any subcontract no contractor or subcontractor shall, by reason of race, color, religion, sex, age, handicap or military status as defined in Section 4112.01 of the Ohio Revised Code, national origin, or ancestry, discriminate against any citizen of this state in the employment of a person qualified and available to perform the work to which this CONTRACT relates.

(2) That no contractor, subcontractor, or any person acting on behalf of any contractor or subcontractor shall, in any manner discriminate against, intimidate, or retaliate against any employee hired for the performance of work under this contract on account of race, color, religion, sex, age, handicap or military status as defined in Section 4112.01 of the Ohio Revised Code, national origin, or ancestry.

Contractor:

_________________			__________________________________

Date					By: _______________________________

Title: _____________________________

Logan County Land Reutilization Corporation

_________________			__________________________________

Date					By: _______________________________

Title: _____________________________

Attorney David D. Herier

Approved as to Form and Legal Sufficiency

_________________			  By: _______________________________

Date						David D. Herier

"Hazardous substance" or “hazardous materials” means, without limitation, any flammable explosives, radioactive materials, asbestos, urea formaldehyde foam insulation, polychlorinated biphenyls, petroleum and petroleum based products, methane, hazardous materials, hazardous wastes, hazardous or toxic substances or related materials, as defined in the Comprehensive Environmental Response, Compensation and Liability Act of 1980, as amended (42 U.S.C. Sections 9601, et seq.), the Hazardous Materials Transportation Act, as amended (49 U.S.C. Sections 1801, et  seq.), the Resource Conservation and Recovery Act, as amended (42 U.S.C. Sections 6901, et seq.), the Toxic Substances Control Act, as amended (15 U.S.C. Sections 2601, et seq.), or any other applicable Environmental Law.

Environmental

Waste Disposal and Environment Control

A.	Contractor shall maintain adequate dust control at all times and is responsible for dirt removal and debris from streets and sidewalks at the end of each day.

B.	Contractor shall at all times keep the Site of the Work free from accumulations of waste materials or rubbish, and upon completion of the Work, shall remove all tools, equipment, surplus materials and rubbish and leave the Site of the Work in a safe and proper condition.

C.	Contractor shall comply with all federal, state and local environmental states, ordinances and regulations (“Environmental Laws”), including emergency planning and community right-to-know laws, and shall, in cooperation with owner when necessary, obtain any necessary permits and comply with all reporting requirements required by such Environmental laws.  Contractor shall provide owner with copies of all documents submitted to federal, state and local environmental agencies.

D.	Contractor shall not treat, store or dispose of hazardous materials or hazardous substances on the Site of the Work, or allow such materials or substances to be released to the environment; provided, however, that Contractor may store such materials and substances temporarily in approved tanks or containers, in accordance with all Environmental laws and with the approval of OWNER, which approval will not be unreasonably withheld, so long as a permit is not required therefore under the federal Resource Conservation and Recovery Act (RCRA), as amended, or analogous or derivative state or local laws. Contractor shall remove from the Site of the Work and dispose of all hazardous materials, including all solid wastes, in compliance with applicable Environmental Laws.  Any penalty or other liability arising from Contractor’s failure to comply with Environmental Laws shall be borne by Contractor and Contractor shall indemnify OWNER for any liability and expense imposed upon OWNER because of any act or water, air or land pollution resulting from the activities of Contractor or Contractor’s employees, subcontractors or agents.

Friable Asbestos/Hazardous Materials

A.	If Contractor is responsible for hazardous materials abatement at the Work Site, then, an Asbestos/Hazardous Materials Abatement Contractor, licensed by the State of Ohio, shall be responsible for the removal and proper disposal of any hazardous materials or friable asbestos located on the Site. The Asbestos/Hazardous Materials Abatement Contractor may be the Contractor or a sub-contractor; but, in either event, a copy of the license of the abatement Contractor performing the hazardous materials abatement must be included in the contract bid documents. Failure to include this license with the bid documents will result in a rejection of those portions of the bid requiring hazardous materials abatement from consideration. Contractor has such a license or agrees to retain a contractor who possesses such a valid license.

B.	Removal and disposal of hazardous materials/friable asbestos shall be performed in compliance with all applicable local, state and federal laws and regulations.  The Contractor shall be responsible for insuring that all phases of the removal and disposal process are performed in strict compliance with Sections 61.20 through 61.25 of the National Emission Standards for Hazardous Air Pollutants (40 C.F.R. 61). All notice and reporting requirements specified by the above referenced Standard shall be directed to the commissioner of the Division of Air Pollution Control, City of Cleveland, 2735 Broadway Avenue, 216-664-3500.

Non-Friable Asbestos/ Hazardous Materials

A.	If so required, the Contractor shall be responsible to remove and properly dispose of any non-friable asbestos/hazardous materials on the Site.  Non-friable asbestos/hazardous materials containing more than one (1) percent asbestos by weight that hand pressure cannot crumble, to be pulverized or reduced to powder when dry.  Asbestos shingle siding has been determined to be in a non-friable form. The following procedure is recommended for proper removal of asbestos shingle siding or other non-friable asbestos/hazardous materials:

i.	Remove non-friable asbestos materials as units, or in sections, to the greatest extent possible.

ii.	Adequately wet the non-friable asbestos materials to prevent the generation of dust when separating, cutting or breaking up these asbestos materials.

iii.	Discharge no visible emissions of hazardous materials to the ambient air.

iv.	After the removal has been completed, the hazardous materials (dust, debris) should be wetted, swept up and bagged in a plastic bag(s) with a combined thickness of at least 6 mils.  Following this, a HEPA vacuum should be used to clean up all additional dusts.

v.	The non-friable asbestos materials shall be bagged while wet in a plastic bag(s) with a combined thickness of at least 6 mils and deposited at a suitable legally approved landfill and covered with at least 6 inches of compacted non-asbestos/hazardous materials containing covering. Prior approval should be obtained from the landfill for the disposal of non-friable asbestos/hazardous material.

______________________________________________	______________________________

(Contractor requesting Payment)				(Payment Amount Requested)

______________________________________________

(Address)

In the Agreement dated the ___ day of ___________, 20__ the B (OWNER) requested Contractor to demolish the structure(s) on the property identified as Permanent Parcel Number ____ - _____ - ____ and located at _________________________________, ______________________________ Ohio (the “Property”).

As proof of completion of the demolition of the Property, Contractor has attached to this request for payment ALL of the following documents and evidence:

- Site Photos (before, during, and after)

- Copies of Permits (city, water, and sewer)

- Dump Tickets

- Evidence of compliance with all demolition specifications

By signing below, the Contractor waives and releases all mechanics’ lien rights the Contractor has for labor and service provided, and equipment and material delivered, to the OWNER under the Agreement prior to the date of this request for payment. This waiver and release of mechanics’ lien right is effective only upon Contractor’s receipt of payment from the financial institution on which a check is drawn in the amount requested above, less any retainages held by the OWNER.

By: ________________________________

Print Name: _________________________

Title: _______________________________

State of Ohio			)

County of Logan			)

Sworn to, subscribed and acknowledged in my presence this ___day of ________, 2016 as to _______________________ for which he/she serves as ___________________ of Contractor.

Notary

Exhibit B-2

10% RETAINAGE PAYMENT REQUEST FORM

AND FINAL WAIVER OF MECHANICS’ LIEN RIGHTS

______________________________________________	______________________________

(Contractor )							(Payment Amount Requested)

______________________________________________

(Address)

In the agreement dated the ___ day of ___________, 20__ (the “Agreement”) the Board of Logan County Commissioners (OWNER) requested Contractor to demolish the structure(s) on the property identified as Permanent Parcel Number ____ - _____ - ____ and located at _________________________________, ______________________________, Ohio (the “Property”).

As proof of completion of the demolition of the Property, Contractor has attached to this request for payment ALL of the following documents and evidence:

- Finish Site Photos (with each picture labeled with PPN and address of property)

- Evidence of Compliance with all demolition specifications (i.e. tree or apron removal)

- Other: __________________________________________________________

By signing below, the Contractor waives and releases all mechanics’ lien rights the Contractor has for labor and service provided, and equipment and material delivered, to the OWNER under the Agreement prior to the date of this request for payment. This waiver and release of mechanics’ lien right is effective only upon Contractor’s receipt of payment from the financial institution on which a check is drawn in the amount requested above.

By: ________________________________

Print Name: _________________________

Title: _______________________________

State of Ohio			)

County of Logan			)

Sworn to, subscribed and acknowledged in my presence this ___day of ________, 2016 as to _______________________ for which he/she serves as ___________________ of Contractor.

Notary

Date: ________________________

TO:

□ DP&L					attn:______________________fax_______________

□ Ohio Edison					attn:______________________fax_______________

□ Columbia Gas				attn:______________________fax_______________

□ Vectren					attn:______________________fax_______________

□ ___________________________		attn:______________________fax_______________

FROM:

The Board of Logan County Commissioners (OWNER) is the owner, or is the agent of the owner, or is performing a nuisance demolition on behalf of the municipality in which the structure is located, and orders the demolition of the property listed below. The OWNER is legally authorized to request utility disconnection.

Please disconnect and abandon utility services to allow demolition at:

PPN:__________________________________________________________________________

Address:_______________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

OWNER has entered into a contract with _____________________________________, whose contact information is ___________________________________________, to demolish the above-mentioned structure, and is hereby authorized to request utility disconnection on OWNER’s behalf.

Contractor must verify that utilities have been safely disconnected prior to demolition.

Thank you.